## Slide 1
EGGGRADE OMS · ERP
UAT → Production Handover
Re-implement the validated UAT behavior on a proper backend.
Build · 193180d9… · 26,113 lines
Prepared 2026-05-26 · Audience: CTO · Tech lead · FE · BE · DB · QA · PO

## Slide 2
2 / 31
EggGrade OMS · Production Handover · 2026-05-26
Executive Summary
Feature-mature for daily operations · 36 open low/med bugs · 0 blockers
67 / 67 QA assertions PASS · MD5 193180d9… · 26,113 lines · zero blockers
QA PASS RATE
67 / 67
OPEN BUGS
36
BLOCKERS
0
MEDIUM SEV
2
Domain status
• Orders · Mature
• PO Intake · Mature (Makro / BigC / Thaifood)
• Daily Plan Demand · Mature
• Daily Plan BOM · Mature, integration gap (UAT-016/042/046)
• Logistics · Mature
• ใบน้อย · Mature
• Master Data · Mature, BOM editor actively evolving
• Backup / Restore · Mature (Tasks 1 + 2)
Key takeaway
BOM was the last major build (Tasks 4–10B).
One-component-line model is the agreed design.
Production should re-implement on a proper backend, preserving every UAT-confirmed rule — not extend app/index.html.
Source: PRODUCTION_HANDOVER_EGGGRADE_OMS.md § 8

## Slide 3
3 / 31
EggGrade OMS · Production Handover · 2026-05-26
Why the UAT exists — how to use it
Treat app/index.html as an executable specification, not as production code.
DO read the UAT to understand the rules · DO NOT extend or refactor it.
DO
• Read app/index.html to understand the rules
• Run UAT locally to demo the operator flow
• Use UAT as parity reference during dual-run
• Port pure-function helpers verbatim (parsers, validators, unit math)
• Treat the BUG_LOG as the known-gap list
DO NOT
• Treat app/index.html as production code
• Extend app/index.html for production purposes
• Touch oms-production/ unless the two unfreeze conditions are met
• Skip dual-run before cutover
• Rename or restructure existing localStorage keys
Source: PRODUCTION_HANDOVER_EGGGRADE_OMS.md § 0, § 9

## Slide 4
4 / 31
EggGrade OMS · Production Handover · 2026-05-26
System Map
Five functional modules + shared Master Data
Master Data feeds every module · operational flow is unidirectional
MASTER DATA
customers · sites · items · option_sets · unit conversions · egg profile · basket profile · BOM
ORDERS
Tickets, FSM, KPIs
PO INTAKE
Makro/BigC/Thaifood
DAILY PLAN
Demand · BOM
LOGISTICS
Trips · vehicles
ใบน้อย
A6 pick slips
Source: PRODUCTION_HANDOVER_EGGGRADE_OMS.md § 5 · LOGIC_BASE_SPEC.md § 2

## Slide 5
5 / 31
EggGrade OMS · Production Handover · 2026-05-26
End-to-End Flow
15 stages from PO to Delivered · stages 1–11 built · 12–15 future
PO Qty → Order Qty → Planning Qty → Confirmed Planning Qty → BOM Qty
1
PO Intake
2
Order
3
PO Qty
locked
4
Order Qty
5
Planning
Qty
6
Confirmed
Planning Qty
7
BOM
Requirement
8
Production
Planning
9
Logistics
10
ใบน้อย
11+
Dispatch /
Loaded /
Delivered ⇢
= UAT-Confirmed
= Future-Feature
Quantity glossary
PO Qty — original customer quantity, immutable after upload.
Order Qty — operational requested quantity (editable).
Planning Qty — quantity used for demand planning.
Confirmed Planning Qty — rollup gate · drives BOM · BOM never reads drafts.
BOM Requirement — egg + basket + packaging derived from Confirmed Planning Qty.
Source: LOGIC_BASE_SPEC.md § 2

## Slide 6
6 / 31
EggGrade OMS · Production Handover · 2026-05-26
Order with PO
PO Qty captured and locked at parse · Order Qty stays editable
Three parsers (Makro / BigC / Thaifood) · CJ deferred · placeholder lifecycle
PO
Received
Upload
(parser)
PO Qty
locked
Customer / Site /
SKU mapping
Order draft
→ Confirm
Daily Plan
• PO Qty is captured at parse time and treated as immutable.
• Order Qty defaults to PO Qty; operator may adjust for split / partial fulfillment.
• Unknown SKUs create placeholder items — must be resolved before confirm.
• Parsers parseMakroPoSheet / parseBigCPoXlsx / parseThaifoodPoXlsx are protected.
Source: LOGIC_BASE_SPEC.md § 3.1 · Flow 1 in TESTING_SCENARIOS_AND_USER_FLOWS.md

## Slide 7
7 / 31
EggGrade OMS · Production Handover · 2026-05-26
Order without PO
Direct / manual orders · PO Qty = null
Same Daily Plan rollup · PO Qty just remains null · future PO reconciliation
Store / phone
request
Operator
creates order
Validate
fields
Confirm
order
Daily Plan
Demand
Future · PO
reconciliation
• Validators enforce: customer + site + SKU + Order Qty required.
• PO Qty stays null until / unless a PO arrives later.
• Manual + PO-based orders for the same SKU aggregate in BOM rollup.
• Future PO reconciliation is on the roadmap (P4+).
Source: LOGIC_BASE_SPEC.md § 3.2 · Flow 2

## Slide 8
8 / 31
EggGrade OMS · Production Handover · 2026-05-26
Quantity Lifecycle
PO Qty → Order Qty → Planning Qty → Confirmed Planning Qty → BOM Qty
Five distinct numbers per order line · each transition is an operator decision
PO Qty
1000 ถาด
Customer PO document
Order Qty
1000 ถาด
Operator confirms as-is
Planning Qty
950 ถาด
Reserve 50 for next round
Confirmed Planning Qty
900 ถาด
Capacity check trims 50
BOM Qty
27,000 ฟอง L
900 × 30 = 27,000 (derived)
Source: LOGIC_BASE_SPEC.md § 2 · Flow 3

## Slide 9
9 / 31
EggGrade OMS · Production Handover · 2026-05-26
Demand Planning
Group confirmed orders by date / round / customer / site / SKU
4 rounds per date · Planning Qty editable until round confirm
Inputs
• Confirmed orders for the date
• Customer / site / SKU master data
• Round selector (R1 / R2 / R3 / R4)
• Operator planning judgement
Outputs
• Lines grouped by (date · round · customer · site · SKU)
• Planning Qty per line
• Confirmed Planning Qty after round confirm
• Drives Daily Plan BOM rollup
Source: LOGIC_BASE_SPEC.md § 4.1 · Flow 4

## Slide 10
10 / 31
EggGrade OMS · Production Handover · 2026-05-26
Logistics Planning
Trips · vehicles · drivers · stop order · drives ใบน้อย
Operator-driven · no auto-routing · vehicle types from option_set
Inputs
• Demand lines for the date
• Vehicle types from option_sets.vehicle_type
• Driver / plate assignments
• Stop order preference
Outputs
• Trip groupings (Trip 1 · Trip 2 · …)
• Per-trip vehicle / driver
• ใบน้อย A6 pick slips per trip × customer × site
• Future: Dispatch / Loaded / Delivered loops
Source: LOGIC_BASE_SPEC.md § 4.2 · Flow 5

## Slide 11
11 / 31
EggGrade OMS · Production Handover · 2026-05-26
Confirmed → BOM
Confirmed Planning Qty drives BOM rollup · known integration gap
Production must unify renderPlanBom with buildBomComponentLinesForItem (Phase P4)
What Daily Plan BOM gives the floor today
• Family rollup (ถาด / แพ็ค / มัด / ตะกร้า / อื่นๆ)
• Egg requirement (before-mix / after-mix)
• Basket count
• Per-customer chip filter
• BOM done flag tracking
Gaps tracked in BUG_LOG
• UAT-016 — renderPlanBom reads wrong path for base_per_pack
• UAT-042 — Packaging editor materials don't roll up
• UAT-046 — Packaging Profile tray doesn't roll up
• All three close in Phase P4 of the migration
• Server-side: call buildBomComponentLinesForItem
Source: LOGIC_BASE_SPEC.md § 9 · PRODUCTION_ROADMAP.md Phase P4 · Flow 6

## Slide 12
12 / 31
EggGrade OMS · Production Handover · 2026-05-26
Master Data — the reference data layer
MASTER_V3 = customers + sites + items + option_sets + meta
Every module reads from MASTER_V3 · add-only Controlled Lists
MASTER_V3
↓ root
customers[]
consumed by Orders / Daily Plan / Logistics
sites[]
consumed by Orders / Daily Plan / Logistics
items[]
consumed by everything
units.* ladder
base / pack / basket / storage / consumable
egg profile fields
primary · secondary · min_primary · egg_content_type
basket profile
has_basket_unit · base_per_basket · basket_unit
bom.components[]
produced by buildBomComponentLinesForItem
option_sets[]
controlled lists · add-only · ~14 unit · 7 egg_grade
meta
audit / version metadata
Source: LOGIC_BASE_SPEC.md § 1, § 10 · UI_BASIS § 6

## Slide 13
13 / 31
EggGrade OMS · Production Handover · 2026-05-26
Item Master Structure
Seven sections rendered as collapsible _sec(...) blocks
Counting & Units defines conversion · Egg / Basket Profile feed BOM components
1
Identity
sku · name · barcode · description
2
Counting & Units
base_unit · pack · storage · basket · selling_unit
3
Basket Profile
has_basket_unit · base_per_basket · selected basket SKU
4
Egg Profile
is_egg · primary · secondary · min_primary · content_type
5
BOM / สูตรผลิต
Status · Output · Components · Test calc · Advanced
6
External Refs
partner_id · partner_item_number
7
System / Audit
basket_type (legacy) · created_at · updated_at
Source: LOGIC_BASE_SPEC.md § 1 · UI_BASIS § 7–§ 10

## Slide 14
14 / 31
EggGrade OMS · Production Handover · 2026-05-26
Unit Conversion — label vs integer
Critical rule: pack_unit is a LABEL · base_per_pack is the CONVERSION
Eggs-per-pack is the INTEGER · the label may say something different · the integer wins
Example — a SKU may legally have:
item.units.pack_unit = "แพ็ค 10" ← LABEL (display)
item.units.base_per_pack = 12 ← INTEGER (truth)
Eggs per pack = 12, NOT 10. Never parse digits out of the label string.
Use these helpers — do not re-derive:
• normalizeItemUnits(item) — normalized units object
• getSellingUnitBaseFactor(item) — base units per 1 selling unit
• convertSellingQtyToBase(item, qty) — selling-unit qty → base units
Source: LOGIC_BASE_SPEC.md § 5 · DEV_HANDOVER_2026-05-18 · UAT-016 closes in P4

## Slide 15
15 / 31
EggGrade OMS · Production Handover · 2026-05-26
Egg Profile Logic
Egg BOM lines are DERIVED from Egg Profile — never typed by hand
Mixed SKU → primary minimum + secondary balance · min_primary controls the split
Single-grade SKU
• is_egg = true
• primary_grade = M
• secondary_grade empty
• Produces 1 egg BOM line: 30 ฟอง M per ถาด
Mixed SKU
• primary_grade = M · secondary_grade = S
• min_primary = 40 (percent)
• Line 1: ≥ 40% × total in M
• Line 2: ≤ 60% × total in S
• Note: ใช้เบอร์ใหญ่แทนได้ (no auto substitution yet)
Source: LOGIC_BASE_SPEC.md § 6 · Flow 7 + Flow 9

## Slide 16
16 / 31
EggGrade OMS · Production Handover · 2026-05-26
Basket Profile Logic (final · Task 8C-2E)
has_basket_unit === true is the SINGLE active switch
ON → live recomputed qty · OFF → preserved but inactive · no BOM failure
Uses basket — ON
• Basket line appears in BOM
• Qty = base_per_selling_unit ÷ base_per_basket (live)
• Display unit comes from selected basket SKU's base_unit
• Selling-unit change updates qty immediately
• Stored qty is informational only
Uses basket — OFF
• No active basket line in BOM table
• Stored basket component preserved in components[]
• Note: 'preserved but inactive' shown in Profile
• BOM does NOT fail because basket is off
• Re-checking ON restores selected basket SKU
Source: LOGIC_BASE_SPEC.md § 7 · Flow 8

## Slide 17
17 / 31
EggGrade OMS · Production Handover · 2026-05-26
BOM — one component-line model
buildBomComponentLinesForItem(item) is the canonical producer
Egg + Basket + Packaging Profile lines are LOCKED · BOM Setup lines are editable
Type
Source
Editable?
Owner
🥚 Egg
egg_profile
no
Egg Profile section
🧺 Basket
basket_profile
no
Basket Profile section
📦 Pack
packaging_profile
no
Packaging Profile (Task 10A)
📦 Pack
bom_setup
yes
BOM Setup / packaging editor
Binary readiness gate (Task 8B-UI-4)
bom.enabled can only be checked when _bomItemReadiness(item) passes:
1) selling unit resolves 2) base/pack conversion resolves 3) basket conversion resolves if active 4) ≥1 BOM line 5) no needs-review
Source: LOGIC_BASE_SPEC.md § 8 · Flow 6 / 7 / 8 / 9

## Slide 18
18 / 31
EggGrade OMS · Production Handover · 2026-05-26
Daily Plan BOM — current state + gap
Family rollup works · Packaging editor lines don't yet flow through
Production must unify the two paths in Phase P4
What works (UAT-Confirmed)
• Family rollup ถาด / แพ็ค / มัด / ตะกร้า / อื่นๆ
• Egg requirement before-mix / after-mix
• Basket count per basket SKU
• Per-customer chip filter
• BOM done tracking
What's missing (BUG_LOG)
• UAT-016 · renderPlanBom reads wrong path
• UAT-042 · Packaging materials don't roll up to Daily Plan
• UAT-046 · Packaging Profile tray doesn't roll up
• Production Phase P4 closes all three
• Use buildBomComponentLinesForItem server-side
Source: LOGIC_BASE_SPEC.md § 9 · PRODUCTION_ROADMAP.md P4 · Flow 6

## Slide 19
19 / 31
EggGrade OMS · Production Handover · 2026-05-26
UI Basis · Orders
Default landing screen · KPIs + filters + tickets
[SCREENSHOT NEEDED · UI-01-orders-landing.png]
┌─ Orders ──────────────────────────────────────────────┐
│ [Tickets by status] [Total eggs] [Sites] [Fast-track]│
│ │
│ Filters: customer · region · egg_size · sku · site │
│ │
│ ┌─ Orders table ─────────────────────────────────┐ │
│ │ Date │ Customer │ Site │ Status │ Qty │ Edit │ │
│ └────────────────────────────────────────────────┘ │
└───────────────────────────────────────────────────────┘
Talking points
• Default landing tab on app boot
• 4 KPI cards drive operator attention
• Filters: customer / region / egg size / SKU / site / day-of-week
• Per-row Edit opens ticket detail (PO / Logistics / Quantity Lifecycle / Audit)
• Needs Attention badge flags placeholder / missing mapping
• Related test: Flow 1, Flow 2
Source: UI_BASIS_WITH_SCREENSHOTS.md § 1 · Capture per § 15 checklist

## Slide 20
20 / 31
EggGrade OMS · Production Handover · 2026-05-26
UI Basis · Daily Planning
Four sub-tabs: Demand · BOM · ใบน้อย · Logistics
[SCREENSHOT NEEDED · UI-03-dailyplan-demand.png + UI-05-dailyplan-bom.png]
┌─ Daily plan · Demand · 2026-05-27 ─────────────────────┐
│ Round: [R1] [R2] [R3] [R4] │
│ ┌─ Waiting ─────────────────────────────────────┐ │
│ │ Customer │ Site │ SKU │ Order │ Planning │ Acc │ │
│ └───────────────────────────────────────────────┘ │
│ ┌─ Accepted R1 ─────────────────────────────────┐ │
│ │ Customer │ Site │ SKU │ Confirmed Planning Qty│ │
│ └───────────────────────────────────────────────┘ │
│ │
│ Daily plan · BOM → family rollup ↓ │
│ ถาด · แพ็ค · มัด · ตะกร้า · อื่นๆ │
└───────────────────────────────────────────────────────┘
Talking points
• Demand sub-tab: lines move into rounds R1..R4
• BOM sub-tab: family rollup + egg-size requirement panel
• Logistics sub-tab: trip / vehicle / driver / stop order
• ใบน้อย sub-tab: printable A6 pick slips per trip × customer × site
• Confirmed Planning Qty drives BOM rollup (rollup gate)
• Related test: Flow 4, 5, 6
Source: UI_BASIS_WITH_SCREENSHOTS.md § 3 / § 4 / § 5

## Slide 21
21 / 31
EggGrade OMS · Production Handover · 2026-05-26
UI Basis · Master Data
Customers · Sites · Items · Controlled Lists
[SCREENSHOT NEEDED · UI-06-master-customers.png + UI-06c-master-items.png]
┌─ ข้อมูลหลัก · Master Data ────────────────────────────┐
│ Sub-tabs: │
│ [Customers] [Sites] [Items] [Controlled Lists] │
│ │
│ [Need Attention] [Run Master Data Health] │
│ │
│ ┌─ Items table ─────────────────────────────────┐ │
│ │ SKU │ Name │ Role │ Type │ Egg grade │ Edit │ │
│ └────────────────────────────────────────────────┘ │
└───────────────────────────────────────────────────────┘
Talking points
• Customers / Sites / Items / Controlled Lists
• 130 items in current corrected master JSON
• Need Attention block flags placeholders / orphans
• Master Data Health surfaces non-blocking warnings
• All writes route through persistMasterV3 (backup before write)
• Related test: Flow 7, 8, 9
Source: UI_BASIS_WITH_SCREENSHOTS.md § 6

## Slide 22
22 / 31
EggGrade OMS · Production Handover · 2026-05-26
UI Basis · Item Edit — Counting & Units
Unit ladder · selling unit · conversion preview
[SCREENSHOT NEEDED · UI-07-item-edit-counting-units.png]
┌─ 📐 หน่วยและการนับ · Counting & Units ────────────────┐
│ Base unit: [ฟอง ▼] │
│ Pack unit: [แพ็ค 10] · base_per_pack: [12] │
│ Storage unit: [พาเลท] · base_per_storage: [1800] │
│ Basket: managed in Basket Profile │
│ │
│ Selling unit: [ถาด ▼] │
│ │
│ Preview: 1 ถาด = 30 ฟอง · 1 พาเลท = 1800 ฟอง │
└───────────────────────────────────────────────────────┘
Talking points
• pack_unit is a LABEL · base_per_pack is the integer
• Conversion preview chips computed at modal-open (UAT-029)
• Selling-unit dropdown is a snapshot — save+reopen to refresh (UAT-017)
• Save and reopen to refresh chip preview after unit edit
• Related test: Flow 7, Flow 8 setup
Source: UI_BASIS_WITH_SCREENSHOTS.md § 7

## Slide 23
23 / 31
EggGrade OMS · Production Handover · 2026-05-26
UI Basis · Item Edit — Egg Profile
Egg grade(s) and min_primary drive BOM egg lines
[SCREENSHOT NEEDED · UI-08-item-edit-egg-profile-single.png + UI-08b-mixed.png]
┌─ 🥚 ข้อมูลไข่ · Egg Profile ────────────────────────────┐
│ is_egg: [✓] │
│ Egg content type: [single | mixed | ungraded] │
│ Primary grade: [M ▼] │
│ Secondary grade: [S ▼] (mixed only) │
│ Min primary (%): [40] (mixed only · 0-100) │
│ │
│ Preview lines (snapshot at open): │
│ Primary minimum: ≥ 40% × total → M │
│ Secondary balance: ≤ 60% × total → S │
│ │
│ Note: ใช้เบอร์ใหญ่แทนได้ · larger eggs may substitute │
└───────────────────────────────────────────────────────┘
Talking points
• Egg BOM lines are DERIVED, not typed
• Single → 1 egg line; Mixed → primary minimum + secondary balance
• min_primary ≤ 1 read as fraction (legacy guard)
• No auto stock allocation; the larger-substitute rule is label-only
• Related test: Flow 7, Flow 9
Source: UI_BASIS_WITH_SCREENSHOTS.md § 8

## Slide 24
24 / 31
EggGrade OMS · Production Handover · 2026-05-26
UI Basis · Item Edit — Basket Profile
Uses basket switch + basket SKU + live qty preview
[SCREENSHOT NEEDED · UI-09-item-edit-basket-profile-on.png + UI-09b-off.png]
┌─ 🧺 ข้อมูลตะกร้า · Basket Profile ─────────────────────┐
│ Uses basket: [✓] │
│ base_per_basket: [180] │
│ Basket SKU: [B1MK0001 · ตะกร้า Makro ▼] │
│ │
│ Live quantity preview: │
│ Selling unit ถาด → 30 / 180 = 0.1667 / output │
│ │
│ When unchecked: │
│ ⚠ Stored basket component preserved but inactive │
└───────────────────────────────────────────────────────┘
Talking points
• has_basket_unit === true is the ONLY active switch
• Qty is conversion-derived · stored qty is informational
• Display unit comes from selected basket SKU's units.base_unit (e.g. ใบ)
• Selling-unit change recomputes qty live (Task 8C-2E)
• OFF preserves stored component but does not fail BOM
• Related test: Flow 8, Flow 10
Source: UI_BASIS_WITH_SCREENSHOTS.md § 9

## Slide 25
25 / 31
EggGrade OMS · Production Handover · 2026-05-26
UI Basis · Item Edit — BOM / สูตรผลิต
Status · Output · Components · Test Calculation · Advanced
[SCREENSHOT NEEDED · UI-10-item-edit-bom.png + UI-10b-readiness-fail.png]
┌─ 🧪 BOM / สูตรผลิต ────────────────────────────────────┐
│ Status: BOM enabled [✓] (disabled until readiness) │
│ Output: 1 unit = 1 ถาด │
│ │
│ Components per output unit │
│ ┌────────────────────────────────────────────────┐ │
│ │ Type │ Item │ Qty │ Unit │ Source │ │
│ │ 🥚 Egg │ ไข่ M │ 30 │ ฟอง │ egg_profile │ │
│ │ 🧺 Bskt│ B1MK0001 │ 0.16 │ ใบ │ basket_* │ │
│ │ 📦 Pack│ C19999.. │ 1 │ ใบ │ bom_setup │ │
│ └────────────────────────────────────────────────┘ │
│ │
│ Test calc: [100] → result table (not saved) │
└───────────────────────────────────────────────────────┘
Talking points
• BOM enable is binary · gated by _bomItemReadiness
• Egg + Basket + Packaging Profile lines are LOCKED
• BOM Setup lines are EDITABLE (Task 9 packaging editor)
• Test calc result is not saved
• Related test: Flow 6, 7, 8, 9
Source: UI_BASIS_WITH_SCREENSHOTS.md § 10

## Slide 26
26 / 31
EggGrade OMS · Production Handover · 2026-05-26
Key Documents
8 files cover the full handover
Index → Logic → UI → Tests → Test Data → Roadmap → Outline → Deck
1
PRODUCTION_HANDOVER_EGGGRADE_OMS.md
Master index · audience · category boundary
2
LOGIC_BASE_SPEC.md
Business logic · 9 sections · BE/FE/DB/QA reference
3
UI_BASIS_WITH_SCREENSHOTS.md
13 UI sections · screenshot checklist · FE/QA/PO
4
TESTING_SCENARIOS_AND_USER_FLOWS.md
10 flows + cross-cutting · QA primary doc
5
DEV_DATA_TEST_PACKAGE_README.md
Test data file plan per tab · BE/DB
6
PRODUCTION_ROADMAP.md
6-phase migration · risk register · CTO
7
DEV_HANDOVER_PRESENTATION_OUTLINE.md
31-slide outline (this deck's source)
8
EggGrade_OMS_Production_Handover.pptx
Actual deck · built from outline
Source: PRODUCTION_HANDOVER_EGGGRADE_OMS.md § 2, § 10

## Slide 27
27 / 31
EggGrade OMS · Production Handover · 2026-05-26
Testing Scenario Pack
10 flows + cross-cutting · acceptance tests P/N/E per flow
Production must pass all Flow 1–10 + X.* tests to claim behavior parity
Flow 1
Order with PO → Planning → BOM
Happy path + 4 N + 2 E
Flow 2
Order without PO
Manual order; future PO reconcile
Flow 3
Quantity lifecycle PO → BOM
5 distinct numbers
Flow 4
Demand Planning rounds R1–R4
Waiting → Accepted → Confirmed
Flow 5
Logistics Planning
Trips · vehicles · ใบน้อย
Flow 6
Confirmed for BOM
Egg + Basket + Packaging rollup
Flow 7
Item Master — egg SKU
Single grade setup
Flow 8
Item Master — basket SKU
PACKAGING basket selection
Flow 9
Mixed egg SKU
min_primary split
Flow 10
Needs Review / Error flow
8 surfacing scenarios
Source: TESTING_SCENARIOS_AND_USER_FLOWS.md

## Slide 28
28 / 31
EggGrade OMS · Production Handover · 2026-05-26
Migration Roadmap
6 phases · ~13–14 weeks single-team · dual-run before cutover
P0 Foundation → P1 Master → P2 Orders → P3 Daily Plan → P4 BOM → P5 Cutover prep → P6 Cutover
P0
Foundation
2 wk
P1
Master Data
3 wk
P2
Orders + PO
2 wk
P3
Daily Plan
2 wk
P4
BOM (closes 16/42/46)
3 wk
P5
Cutover prep
2 wk
P6
Cutover + dual-run
2 wk
0 2 4 6 8 10 12 14 weeks
Source: PRODUCTION_ROADMAP.md § 4

## Slide 29
29 / 31
EggGrade OMS · Production Handover · 2026-05-26
Key Risks
Top 5 from PRODUCTION_ROADMAP.md § 6 · plan mitigation per phase
Cutover data loss · BOM rollup parity · Bangkok TZ correctness
RR-01
Cutover data loss
🔴 Blocker
Dual-run + backup + rollback to UAT
RR-02
UAT ↔ prod drift after cutover
🟠 High
Daily acceptance tests during dual-run
RR-03
BOM rollup parity
🟠 High
Phase P4 acceptance gate
RR-05
Bangkok TZ correctness
🟠 High
Asia/Bangkok everywhere; UTC midnight unit test
RR-08
Backup / restore parity
🟠 High
Phase P5 explicit task; do not cut over without
Source: PRODUCTION_ROADMAP.md § 6 · BUG_LOG.md

## Slide 30
30 / 31
EggGrade OMS · Production Handover · 2026-05-26
Behavior contracts production must preserve
Seven do-not-break invariants from DEVELOPMENT_WORKFLOW.md + BOM stabilization
These are the rules · everything else is implementation detail
1
Orders status FSM semantics (states + reason codes + isNeedsAttention)
2
Placeholder lifecycle (create on unknown SKU · resolve before confirm · cleanup on ticket delete)
3
Master Data validators (block on required · warn on soft)
4
PO parsers — Makro / BigC / Thaifood semantics (CJ deferred · UAT-012)
5
Unit-conversion rule (label vs integer · integer wins · use normalizeItemUnits / getSellingUnitBaseFactor)
6
One component-line BOM model (egg + basket + packaging profile + BOM setup)
7
Basket active-state model (Task 8C-2E) · has_basket_unit ON/OFF preserves data
Source: PRODUCTION_HANDOVER § 7 · LOGIC_BASE_SPEC end-to-end · DEVELOPMENT_WORKFLOW.md

## Slide 31
31 / 31
EggGrade OMS · Production Handover · 2026-05-26
Next 30 Days
Five actions before any production code lands
No app/index.html edits required for any of these
1
Decide on oms-production/ re-baseline vs fresh start
Document as DECISION-01
2
Re-run UAT QA gate against current MD5 193180d9…
Fresh evidence base, not 1-day stale
3
Stand up Phase P0 in a parallel repo
Postgres + NestJS/Fastify + React + CI
4
Capture screenshot pack per UI_BASIS § 15
~15 minutes in a fresh browser session
5
Generate dev test data CSVs per DEV_DATA_README § 6–7
Two small Python scripts + hand-author test cases
Read order — start with PRODUCTION_HANDOVER_EGGGRADE_OMS.md
Then by role per § 1 · CTO · BE · FE · DB · QA · PO
Source: PRODUCTION_ROADMAP.md § 10